MERKO

Engineering Handbook

v3.0 — Single Source of Truth

Enterprise Customizable Product Marketplace

| Attribute | Value |
| --- | --- |
| Version | 3.0.0 |
| Status | Authoritative — Reconstructed |
| Stack | Next.js 15 · Express.js · PostgreSQL · Prisma · Redis · Cloudinary · Razorpay |
| Phases | 12 |
| Sprints | 24 (1-week each, ~6 months) |
| Total API Endpoints | 62 |
| Total DB Tables | 22 |
| Total Features | 89 |
| Classification | Internal Technical Reference |
| Last Updated | June 2026 |

# 1. Executive Summary

Merko is a Flipkart-style customizable product marketplace enabling customers to browse, personalize, preview, and purchase printed and customized physical goods — ID cards, mugs, T-shirts, banners, and more.

The platform is built around a dynamic, admin-configurable customization engine that allows product managers to define custom fields, input types, and preview logic without any code changes. Admin and SuperAdmin roles have full product lifecycle control including creation, editing, activation/deactivation, and deletion — all surfaced in the Management Portal.

## 1.1 Product Vision

"Make professional customized printing accessible to everyone — browse, personalize, preview, and order in under 5 minutes."

## 1.2 Problem Statement

| Problem | Impact |
| --- | --- |
| Local printing businesses have no digital storefront | Lost revenue, no reach beyond walk-ins |
| Customers cannot preview customized products before ordering | High return rates, low conversion |
| Admin teams must involve developers to add new product fields | Slow time-to-market, high operational cost |
| No centralized order + production tracking for print businesses | Fulfillment errors, poor customer experience |
| No admin-controlled product visibility or lifecycle management | Stale products surface, catalog integrity lost |

## 1.3 Success Metrics

| Metric | Target (6 months) |
| --- | --- |
| Registered users | 10,000+ |
| Monthly active orders | 2,000+ |
| Average order value | ₹350+ |
| Cart-to-checkout conversion | ≥ 35% |
| Page load time (LCP) | < 2.5s |
| Uptime | ≥ 99.9% |
| Admin field setup time | < 10 minutes (no code) |
| Admin product creation time | < 5 minutes |

## 1.4 Scope — v1 MVP

### In Scope

- Product catalog with categories and search

- Dynamic customization engine (admin-configured fields, no code)

- Live design preview for customizable products

- File upload (photos, logos, designs) via Cloudinary

- Cart and multi-product checkout

- Razorpay payment integration (UPI, Card, NetBanking, Wallets)

- Order tracking with full status lifecycle

- Customer notifications (Email + WhatsApp + Push + In-App)

- Admin Management Portal: full product CRUD, field builder, order pipeline, coupons, analytics

- Product visibility controls (activate/deactivate/delete/restore) — admin only

- JWT authentication with refresh tokens and RBAC

### Out of Scope (v2+)

- Vendor multi-seller portal

- AI design suggestion engine

- Mobile native app (iOS/Android)

- Loyalty/referral programs

- Bulk B2B order portal

# 2. User Roles & Permissions

Merko has four roles with strictly enforced RBAC middleware on every protected endpoint.

## 2.1 Role Matrix

| Capability | Guest | Customer | Admin | SuperAdmin |
| --- | --- | --- | --- | --- |
| Browse products | ✓ | ✓ | ✓ | ✓ |
| Search & filter | ✓ | ✓ | ✓ | ✓ |
| Customize product (preview) | ✓ | ✓ | ✓ | ✓ |
| Add to cart / Checkout | ✗ | ✓ | ✗ | ✗ |
| Track own orders | ✗ | ✓ | ✓ | ✓ |
| Write reviews | ✗ | ✓ | ✗ | ✗ |
| Create / Edit products | ✗ | ✗ | ✓ | ✓ |
| Activate / Deactivate products | ✗ | ✗ | ✓ | ✓ |
| Delete / Restore products | ✗ | ✗ | ✓ | ✓ |
| Manage customization fields | ✗ | ✗ | ✓ | ✓ |
| Manage product images & templates | ✗ | ✗ | ✓ | ✓ |
| Manage product variants & pricing | ✗ | ✗ | ✓ | ✓ |
| Manage orders (status pipeline) | ✗ | ✗ | ✓ | ✓ |
| Manage coupons | ✗ | ✗ | ✓ | ✓ |
| View analytics & reports | ✗ | ✗ | ✓ | ✓ |
| Manage admin accounts | ✗ | ✗ | ✗ | ✓ |
| System configuration | ✗ | ✗ | ✗ | ✓ |
| Broadcast notifications | ✗ | ✗ | ✗ | ✓ |
| Export customer data | ✗ | ✗ | ✗ | ✓ |

## 2.2 Role Definitions

### Guest

Unauthenticated visitor. Can browse, search, preview customizations. Cannot persist cart or complete purchase. Prompted to register at cart/checkout.

### Customer

Registered, verified user. Full shopping journey. Can manage saved addresses, order history, saved designs, and submit post-delivery reviews.

### Admin

Operations team member. Full product lifecycle management (create/edit/activate/deactivate/delete/restore products). Manages customization field builder, order pipeline, gallery, coupons, and reviews. Cannot manage other admin accounts.

### SuperAdmin

Full system access. Manages admin accounts and roles. Access to system configuration, raw analytics, audit logs, and customer data export. Can impersonate users for support (logged).

# 3. Product Management — Complete Specification

Product management is a core admin capability. Every product action is performed through the Management Portal (/admin/products/*) and surfaced to customers on the Customer Portal. No developer intervention is required for any product lifecycle action.

## 3.1 Product Lifecycle States

| State | isActive | Visible to Customers | Trigger |
| --- | --- | --- | --- |
| DRAFT | false | No | Admin creates product, not yet published |
| ACTIVE | true | Yes | Admin publishes / activates product |
| INACTIVE | false | No | Admin deactivates (soft hide, stock preserved) |
| DELETED | false | No | Admin soft-deletes (recoverable, archived) |
| RESTORED | true | Yes | Admin restores from deleted state |

## 3.2 Admin Product Capabilities

- Create product — name, description, base price, SKU, category, tags, images, variants, customization fields

- Edit product — update any field at any time; cache invalidated automatically on save

- Upload product images — up to 10 images per product via Cloudinary CDN

- Upload printable artwork / templates — design_templates table, used by Preview Engine

- Add / remove / edit product variants — size, color, material with individual pricing and stock

- Manage pricing — base price in paise, per-variant price delta, no rounding errors

- Manage inventory — per-variant stock count; low-stock warnings in admin dashboard

- Manage product categories — hierarchical parent/child category assignment

- Configure customization options — no-code field builder (9 field types)

- Activate product — sets isActive=true, product appears on storefront

- Deactivate product — sets isActive=false, product hidden from storefront, stock preserved

- Soft delete product — archived, hidden, recoverable within 30 days

- Restore product — reverses soft delete, product re-enters INACTIVE state

- Bulk product import — CSV upload (v2 scope noted, schema ready)

- Bulk product export — CSV/PDF of full catalog

- Product SEO metadata — slug (auto-generated), tags array stored in DB

- Product approval workflow — DRAFT → ACTIVE gating by SuperAdmin (configurable)

## 3.3 Product Management API Endpoints

| Method | Endpoint | Role | Description |
| --- | --- | --- | --- |
| GET | /api/v1/products | Public | Paginated listing, filters, sort |
| GET | /api/v1/products/search?q= | Public | Full-text search (GIN index) |
| GET | /api/v1/products/:slug | Public | Product detail by slug |
| GET | /api/v1/products/:id/schema | Public | Customization field schema |
| POST | /api/v1/products | Admin | Create new product |
| PUT | /api/v1/products/:id | Admin | Update product (all fields) |
| PATCH | /api/v1/products/:id/status | Admin | Activate / Deactivate |
| DELETE | /api/v1/products/:id | Admin | Soft delete product |
| POST | /api/v1/products/:id/restore | Admin | Restore soft-deleted product |
| PUT | /api/v1/products/:id/schema | Admin | Update customization schema |
| POST | /api/v1/products/:id/variants | Admin | Add variant |
| PUT | /api/v1/products/:id/variants/:vid | Admin | Edit variant |
| DELETE | /api/v1/products/:id/variants/:vid | Admin | Delete variant |
| POST | /api/v1/products/:id/images | Admin | Upload product image |
| DELETE | /api/v1/products/:id/images/:imgId | Admin | Remove product image |
| POST | /api/v1/products/:id/templates | Admin | Upload design template |
| GET | /api/v1/categories | Public | Full category tree |
| POST | /api/v1/categories | Admin | Create category |
| PUT | /api/v1/categories/:id | Admin | Update category |
| DELETE | /api/v1/categories/:id | Admin | Delete category |

## 3.4 Admin Management Portal — Product Pages

- /admin/products — sortable/filterable data table with status badges, quick-activate toggle, bulk actions

- /admin/products/new — full product creation form: basic info → images → variants → customization fields → preview template

- /admin/products/[id] — edit all product fields; status control (Activate / Deactivate / Delete / Restore) in sidebar

- /admin/products/[id]/fields — no-code customization field builder (drag-drop, 9 field types)

- /admin/products/[id]/templates — design template canvas config (position, font, overlay)

- /admin/products/[id]/inventory — per-variant stock management with low-stock threshold alerts

- /admin/categories — category CRUD with parent/child hierarchy and sort order

# 4. Complete Feature Inventory

## 4.1 Authentication Features (AUTH)

| ID | Feature | Priority |
| --- | --- | --- |
| AUTH-01 | User registration — name, email, phone, password | P0 |
| AUTH-02 | Phone OTP verification on registration (6-digit, 5-min TTL) | P0 |
| AUTH-03 | Login — email + password → JWT in httpOnly cookie | P0 |
| AUTH-04 | JWT access token (15-min) + refresh token (7-day) | P0 |
| AUTH-05 | Refresh token rotation — invalidate old on every use | P0 |
| AUTH-06 | Forgot password via email OTP | P1 |
| AUTH-07 | Google OAuth SSO | P2 |
| AUTH-08 | Admin login with TOTP 2FA | P1 |
| AUTH-09 | Session revocation from admin panel | P1 |
| AUTH-10 | Rate limiting: 5 req/min on /auth/* endpoints | P0 |
| AUTH-11 | OTP lockout after 3 failed attempts (15-min Redis lock) | P0 |

## 4.2 Product & Catalog Features (PROD)

| ID | Feature | Priority |
| --- | --- | --- |
| PROD-01 | Product listing with pagination (20/page) | P0 |
| PROD-02 | Category hierarchy (parent/child) with image and sort order | P0 |
| PROD-03 | Full-text product search (GIN index on name + description) | P0 |
| PROD-04 | Filter by: category, price range, rating, availability | P0 |
| PROD-05 | Sort by: price asc/desc, newest, best-selling | P0 |
| PROD-06 | Product detail page with image gallery (lightbox) | P0 |
| PROD-07 | Product variants (size, color, material) — individual price/stock | P0 |
| PROD-08 | Related products section | P1 |
| PROD-09 | Recently viewed products (local + DB) | P1 |
| PROD-10 | Real-time stock status per variant | P0 |
| PROD-11 | Product creation — admin, no-code | P0 |
| PROD-12 | Product editing — all fields, any time | P0 |
| PROD-13 | Product activation / deactivation | P0 |
| PROD-14 | Product soft delete and restore | P0 |
| PROD-15 | Product image upload via Cloudinary (up to 10/product) | P0 |
| PROD-16 | Design template upload and config per product | P0 |
| PROD-17 | Product SEO slug (auto-generated, editable) | P0 |
| PROD-18 | Product tags array for cross-linking | P1 |
| PROD-19 | Bulk product export (CSV) | P1 |
| PROD-20 | Low-stock alerts in admin dashboard | P1 |

## 4.3 Customization Engine Features (CUST)

| ID | Feature | Priority |
| --- | --- | --- |
| CUST-01 | Admin defines custom fields per product — no code | P0 |
| CUST-02 | 9 field types: text, textarea, number, image, dropdown, checkbox, radio, color picker, dimension | P0 |
| CUST-03 | Per-field validation: required, min/max length, format, file type | P0 |
| CUST-04 | Drag-and-drop field ordering by admin | P1 |
| CUST-05 | Live preview canvas updates on every field change (≤200ms) | P0 |
| CUST-06 | Preview template: define text position, font, image area per product | P0 |
| CUST-07 | Save design to user account for reuse | P1 |
| CUST-08 | Customization data serialized as JSONB and stored with order item | P0 |
| CUST-09 | Admin previews customer's customization data from order panel | P0 |
| CUST-10 | Print-ready file generation (PNG/PDF) via Puppeteer/Sharp | P1 |

## 4.4 Cart & Order Features (CART / ORD)

| ID | Feature | Priority |
| --- | --- | --- |
| CART-01 | Persistent cart — DB-backed for authenticated users | P0 |
| CART-02 | Guest cart — localStorage, migrate on login | P1 |
| CART-03 | Add / update quantity / remove cart items | P0 |
| CART-04 | Cart item stores variant + customization snapshot | P0 |
| CART-05 | Dynamic pricing: base + variant delta + customization surcharge | P0 |
| CART-06 | Coupon code application with live discount calculation | P0 |
| ORD-01 | Atomic order creation (cart → order + items in one transaction) | P0 |
| ORD-02 | Order status lifecycle: PENDING → PAYMENT_CONFIRMED → IN_PRODUCTION → QUALITY_CHECK → SHIPPED → DELIVERED | P0 |
| ORD-03 | Order cancellation (before IN_PRODUCTION) with auto-refund | P1 |
| ORD-04 | Order history with filters and pagination | P0 |
| ORD-05 | Re-order functionality | P2 |
| ORD-06 | Tracking number + courier stored on SHIPPED update | P0 |
| ORD-07 | Print-ready file download per order item (admin) | P1 |

## 4.5 Payment Features (PAY)

| ID | Feature | Priority |
| --- | --- | --- |
| PAY-01 | Razorpay checkout: UPI, card, netbanking, wallets | P0 |
| PAY-02 | Webhook signature verification (HMAC-SHA256 on raw body) | P0 |
| PAY-03 | Idempotency key on all payment creation requests | P0 |
| PAY-04 | Refund initiation from admin panel | P1 |
| PAY-05 | Payment failure retry (max 3 attempts before abandonment) | P0 |
| PAY-06 | Invoice PDF auto-generation and email attachment | P1 |
| PAY-07 | Stock decrement with row-level lock on capture only (prevent oversell) | P0 |
| PAY-08 | Duplicate webhook idempotency (200 no-op on replay) | P0 |

## 4.6 Admin & Notification Features

| ID | Feature | Priority |
| --- | --- | --- |
| ADM-01 | Admin dashboard: revenue, orders, top products KPIs | P0 |
| ADM-02 | Product CRUD with image upload and variant management | P0 |
| ADM-03 | Dynamic field builder per product (no-code) | P0 |
| ADM-04 | Order management with full status pipeline | P0 |
| ADM-05 | Customer list with order history and account status | P1 |
| ADM-06 | Coupon CRUD: percentage, flat, free-shipping | P1 |
| ADM-07 | Gallery management (portfolio/completed work) | P1 |
| ADM-08 | Review moderation (approve/reject/reply) | P1 |
| ADM-09 | Export orders and revenue as CSV/PDF | P1 |
| ADM-10 | Notification broadcast to all customers | P2 |
| NOTIF-01 | Email notifications via SendGrid (HTML templates) | P0 |
| NOTIF-02 | WhatsApp notifications via Twilio Business API | P0 |
| NOTIF-03 | Push notifications via Firebase FCM | P1 |
| NOTIF-04 | In-app notification feed (bell icon + badge) | P1 |
| NOTIF-05 | Bull MQ queues with retry + dead-letter handling | P0 |

# 5. High-Level Architecture

| Layer | Technology | Purpose |
| --- | --- | --- |
| Client Tier | Next.js 15 (App Router) | Customer Portal + Admin Management Portal — SSR/ISR |
| Edge & CDN | Cloudflare WAF + Vercel Edge | DDoS protection, CDN, SSR, ISR caching |
| API Tier | Express.js on Railway | RESTful API Gateway — 8 service modules |
| Background Jobs | Bull MQ + Redis (Upstash) | Async notifications, print jobs, refund processing |
| Primary Database | PostgreSQL on Railway | All transactional data — 22 tables |
| Read Replica | PostgreSQL Read Replica | Admin analytics and reporting queries |
| Cache | Redis (Upstash) | Session store, rate limiting, product cache, queues |
| File Storage | Cloudinary | Product images, user uploads, preview renders, templates |
| Payments | Razorpay | UPI, card, netbanking, wallets — PCI-DSS SAQ A |
| Email | SendGrid | Transactional email with HTML templates |
| WhatsApp | Twilio Business API | Approved template messages |
| Push | Firebase FCM | Mobile and web push notifications |
| Monitoring | Sentry + Railway Metrics | Error tracking, performance, alerting |
| Connection Pool | PgBouncer | 100 PostgreSQL connections serving 1000+ app clients |

## 5.1 Dual-Portal Architecture

Merko operates two distinct Next.js 15 portals sharing a single backend API:

- Customer Portal (merko.in) — public storefront: browse, customize, cart, checkout, order tracking, profile

- Admin Management Portal (merko.in/admin/*) — protected by ADMIN/SUPER_ADMIN role: all product lifecycle actions, order pipeline, analytics, field builder

Both portals are deployed on Vercel and share the same Express.js API on Railway. RBAC middleware enforces access at the API layer — the frontend is the UI; the API is the authority.

## 5.2 API Module Breakdown

| Module | Responsibility | Key Tables |
| --- | --- | --- |
| Auth Module | Registration, OTP, JWT, RBAC, session | users, activity_logs |
| Product Module | Full product lifecycle, categories, variants, images | products, product_variants, categories, product_images |
| Customization Module | Field schema CRUD, design saves, upload | design_templates, user_designs |
| Cart + Order Module | Cart persistence, checkout, order lifecycle | carts, cart_items, orders, order_items, addresses, coupons |
| Payment Module | Razorpay integration, webhook, refunds | payments |
| Notification Module | Bull MQ orchestration, multi-channel delivery | notifications |
| Admin Module | Dashboard KPIs, analytics, CSV export, gallery, reviews | activity_logs, gallery_images, reviews |
| Upload Module | Cloudinary signed upload, MIME validation, cleanup | All tables with image/file URLs |

# 6. Complete Database Schema — 22 Tables

All tables use UUID primary keys. All monetary values stored in paise (integer) to avoid floating-point errors. All timestamps are timestamptz.

## 6.1 Table Inventory

| # | Table | Purpose |
| --- | --- | --- |
| 1 | users | All user accounts: customers, admins, superadmins |
| 2 | addresses | Customer delivery addresses (multiple per user) |
| 3 | categories | Product category hierarchy (self-referential parent/child) |
| 4 | products | Product master: name, price, SKU, customization schema (JSONB) |
| 5 | product_variants | Size/color/material variants with individual stock and price delta |
| 6 | product_images | Ordered image set per product (Cloudinary URLs) |
| 7 | design_templates | Canvas config (position, font, overlay) per product type |
| 8 | user_designs | Saved customer customization data (reusable) |
| 9 | carts | One active cart per authenticated user |
| 10 | cart_items | Items in cart: variant + customization snapshot + unit price |
| 11 | orders | Order header: totals, status, address, coupon reference |
| 12 | order_items | Line items: variant + immutable customization snapshot + previewUrl |
| 13 | payments | Razorpay order/payment/signature + status lifecycle |
| 14 | coupons | Discount codes: percentage, flat, free-shipping types |
| 15 | reviews | Customer product reviews (post-delivery, verified purchase) |
| 16 | notifications | In-app notification feed per user |
| 17 | activity_logs | Full audit trail of all admin mutations and user actions |
| 18 | gallery_images | Admin-managed portfolio images (completed work showcase) |
| 19 | user_sessions | Refresh token store (SHA-256 hash, userId, TTL) |
| 20 | otp_records | OTP store: phone/email, hash, expiry, attempt count |
| 21 | coupon_usages | Per-user coupon usage tracking (prevent abuse) |
| 22 | product_tags | Tag-to-product join table for cross-linking and search |

## 6.2 Critical Table Definitions

### users

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT uuid() |  |
| email | VARCHAR(255) | UNIQUE, NOT NULL |  |
| phone | VARCHAR(15) | UNIQUE | Indian format validation |
| password_hash | TEXT | NOT NULL | bcrypt cost=12 |
| name | VARCHAR(200) | NOT NULL |  |
| avatar_url | TEXT |  | Cloudinary URL |
| role | UserRole enum | DEFAULT 'CUSTOMER' | CUSTOMER¦ADMIN¦SUPER_ADMIN |
| is_verified | BOOLEAN | DEFAULT false | Phone OTP gate |
| is_active | BOOLEAN | DEFAULT true | SuperAdmin can deactivate |
| fcm_token | TEXT |  | Firebase push token |
| created_at | TIMESTAMPTZ | DEFAULT now() |  |
| updated_at | TIMESTAMPTZ | AUTO |  |

### products

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| category_id | UUID | FK → categories.id |  |
| name | VARCHAR(500) | NOT NULL |  |
| slug | VARCHAR(600) | UNIQUE, NOT NULL | Auto-generated, editable |
| description | TEXT | NOT NULL |  |
| base_price_in_paise | INTEGER | NOT NULL | No floats — paise only |
| sku | VARCHAR(200) | UNIQUE, NOT NULL |  |
| is_customizable | BOOLEAN | DEFAULT false |  |
| customization_schema | JSONB |  | FieldDefinition[] array |
| images | JSONB | DEFAULT '[]' | Ordered Cloudinary URL array |
| tags | TEXT[] | DEFAULT '{}' |  |
| is_active | BOOLEAN | DEFAULT false | Requires admin publish |
| is_deleted | BOOLEAN | DEFAULT false | Soft delete flag |
| deleted_at | TIMESTAMPTZ |  | Set on soft delete |
| created_at | TIMESTAMPTZ | DEFAULT now() |  |
| updated_at | TIMESTAMPTZ | AUTO |  |

### orders

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| order_number | VARCHAR(50) | UNIQUE, NOT NULL | Human-readable e.g. MRK-20260601-0001 |
| user_id | UUID | FK → users.id |  |
| address_id | UUID | FK → addresses.id | Snapshot at time of order |
| coupon_id | UUID | FK → coupons.id, NULL |  |
| status | OrderStatus enum | DEFAULT 'PENDING' | Full lifecycle enum |
| subtotal_paise | INTEGER | NOT NULL |  |
| discount_paise | INTEGER | DEFAULT 0 |  |
| shipping_paise | INTEGER | DEFAULT 0 |  |
| total_paise | INTEGER | NOT NULL | Verified server-side |
| tracking_number | VARCHAR(200) |  | Set on SHIPPED |
| courier | VARCHAR(200) |  | Set on SHIPPED |
| customer_notes | TEXT |  |  |
| created_at | TIMESTAMPTZ | DEFAULT now() |  |
| updated_at | TIMESTAMPTZ | AUTO |  |

## 6.3 Critical Indexes

CREATE INDEX idx_products_fts ON products USING gin(to_tsvector('english', name || ' ' || description));

CREATE INDEX idx_orders_status_created ON orders(status, created_at DESC);

CREATE UNIQUE INDEX idx_variant_sku ON product_variants(sku);

CREATE INDEX idx_variant_stock ON product_variants(product_id, stock) WHERE stock > 0;

CREATE UNIQUE INDEX idx_cart_item_unique ON cart_items(cart_id, variant_id);

CREATE INDEX idx_payments_captured ON payments(captured_at) WHERE status = 'CAPTURED';

CREATE INDEX idx_notifications_user_unread ON notifications(user_id, created_at DESC) WHERE is_read = false;

CREATE INDEX idx_products_active ON products(category_id, is_active) WHERE is_active = true AND is_deleted = false;

# 7. Complete API Inventory — 62 Endpoints

Base URL: /api/v1/ — All responses use envelope: { success, data, error, meta }

## 7.1 Authentication — /auth/*

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /auth/register | Public | Register with name, email, phone, password |
| POST | /auth/otp/send | Public | Send phone OTP (Twilio SMS) |
| POST | /auth/otp/verify | Public | Verify phone OTP → mark verified |
| POST | /auth/login | Public | Email + password → JWT cookies |
| POST | /auth/refresh | Cookie | Rotate refresh token → new access token |
| POST | /auth/logout | Cookie | Revoke refresh token from Redis |
| POST | /auth/forgot-password | Public | Send reset OTP to email |
| POST | /auth/reset-password | OTP token | Set new password |
| GET | /users/me | Customer | Get own profile |
| PATCH | /users/me | Customer | Update own profile |

## 7.2 Products — /products/* and /categories/*

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /products | Public | Paginated list with filters (category, price, rating, sort) |
| GET | /products/search?q= | Public | Full-text search using PostgreSQL GIN index |
| GET | /products/:slug | Public | Product detail page data |
| GET | /products/:id/schema | Public | Customization field schema for product |
| POST | /products | Admin | Create new product (draft) |
| PUT | /products/:id | Admin | Update product fields |
| PATCH | /products/:id/status | Admin | Activate or Deactivate product |
| DELETE | /products/:id | Admin | Soft delete product (recoverable) |
| POST | /products/:id/restore | Admin | Restore soft-deleted product |
| PUT | /products/:id/schema | Admin | Update customization field schema |
| POST | /products/:id/variants | Admin | Add product variant |
| PUT | /products/:id/variants/:vid | Admin | Edit variant (price, stock, options) |
| DELETE | /products/:id/variants/:vid | Admin | Remove variant |
| POST | /products/:id/images | Admin | Upload product image to Cloudinary |
| DELETE | /products/:id/images/:imgId | Admin | Remove product image |
| POST | /products/:id/templates | Admin | Upload design/print template |
| GET | /categories | Public | Full category tree |
| POST | /categories | Admin | Create category |
| PUT | /categories/:id | Admin | Update category |
| DELETE | /categories/:id | Admin | Delete category |

## 7.3 Customization & Uploads — /designs/* /uploads/*

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /designs | Customer | List user's saved designs |
| POST | /designs | Customer | Save new design |
| GET | /designs/:id | Customer | Get single saved design |
| DELETE | /designs/:id | Customer | Delete saved design |
| POST | /uploads/image | Customer+ | Upload image to Cloudinary (with MIME + magic byte check) |
| POST | /uploads/file | Customer+ | Upload general file to Cloudinary |
| DELETE | /uploads/:publicId | Customer+ | Delete upload from Cloudinary |

## 7.4 Cart & Addresses — /cart/* /addresses/*

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /cart | Customer | Get current cart with items and totals |
| POST | /cart/items | Customer | Add item to cart |
| PUT | /cart/items/:id | Customer | Update item quantity |
| DELETE | /cart/items/:id | Customer | Remove item from cart |
| DELETE | /cart/clear | Customer | Clear entire cart |
| GET | /addresses | Customer | List saved addresses |
| POST | /addresses | Customer | Add new address |
| PUT | /addresses/:id | Customer | Update address |
| DELETE | /addresses/:id | Customer | Delete address |
| POST | /coupons/validate | Customer | Validate coupon code and return discount |

## 7.5 Orders & Payments — /orders/* /payments/*

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /orders | Customer | Create order from cart (atomic transaction) |
| GET | /orders | Customer | Paginated order history |
| GET | /orders/:id | Customer | Order detail with items and customization |
| POST | /orders/:id/cancel | Customer | Cancel order (before IN_PRODUCTION) |
| PUT | /orders/:id/status | Admin | Advance order status |
| PUT | /orders/:id/tracking | Admin | Set tracking number and courier |
| POST | /payments/create-order | Customer | Create Razorpay order (server-side) |
| POST | /payments/verify | Customer | Verify payment signature client-side confirm |
| POST | /payments/webhook | Razorpay | HMAC-verified payment events |
| POST | /payments/:id/refund | Admin | Initiate refund via Razorpay API |
| GET | /payments/:orderId | Customer | Get payment status for order |

## 7.6 Notifications — /notifications/*

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /notifications | Customer | Get in-app notification feed (paginated) |
| PATCH | /notifications/:id/read | Customer | Mark single notification as read |
| PATCH | /notifications/read-all | Customer | Mark all notifications as read |
| POST | /admin/notifications/broadcast | SuperAdmin | Broadcast notification to all customers |

## 7.7 Admin — /admin/*

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /admin/dashboard | Admin | KPI cards: revenue, orders, top products |
| GET | /admin/orders | Admin | Filterable order queue with pagination |
| GET | /admin/customers | Admin | Customer list with order count + status |
| GET | /admin/analytics | Admin | Revenue and conversion analytics |
| GET | /admin/reports/export | Admin | Export orders/revenue as CSV or PDF |
| POST | /coupons | Admin | Create coupon |
| PUT | /coupons/:id | Admin | Update coupon |
| DELETE | /coupons/:id | Admin | Delete coupon |
| PUT | /reviews/:id | Admin | Approve / reject review |
| POST | /gallery | Admin | Upload gallery portfolio image |
| DELETE | /gallery/:id | Admin | Remove gallery image |
| PUT | /admin/customers/:id/status | SuperAdmin | Activate / deactivate customer account |
| GET | /admin/users | SuperAdmin | List all admins (user management) |
| POST | /admin/users | SuperAdmin | Create admin account |
| PUT | /admin/users/:id/role | SuperAdmin | Change admin role |

# 8. 12-Phase Development Plan — 24 Sprints

## P1 — Foundation

Sprints: Sprint 1

Duration: 1 week

### Objectives

- Establish monorepo with apps/api and apps/web workspaces

- Configure PostgreSQL with Prisma ORM and initial schema (users, addresses, activity_logs)

- Set up Redis (Upstash) for caching, sessions, and job queues

- Configure GitHub Actions CI with quality gates (ESLint, TypeScript, Jest, npm audit)

- Deploy to dev / staging / production environments on Vercel + Railway

- Define shared TypeScript types, AppError class, response envelope, paginator util

- Scaffold Next.js 15 App Router with Tailwind + Shadcn UI

- Configure Axios API client with interceptors; Zustand store skeleton; TanStack Query provider

### Acceptance Criteria

- ✓ GET /api/v1/health returns 200 with db:ok and redis:ok in all three environments

- ✓ Prisma migrate deploy runs without errors on staging PostgreSQL

- ✓ GitHub Actions CI completes in under 4 minutes on every PR

- ✓ Next.js app auto-deploys to Vercel preview URL on PR

- ✓ Railway API service deploys from main branch within 5 minutes

## P2 — Authentication & RBAC

Sprints: Sprints 2–3

Duration: 2 weeks

### Objectives

- User registration with phone OTP verification (Twilio SMS)

- Login with JWT access (15-min) + refresh (7-day) in httpOnly cookies

- Refresh token rotation — SHA-256 hash in Redis, invalidate on use

- Forgot password / reset password via email OTP

- RBAC middleware: CUSTOMER, ADMIN, SUPER_ADMIN

- Admin TOTP 2FA (authenticator app)

- Rate limiting: 5 req/min on auth endpoints; 3 failed OTP → 15-min lockout

### Acceptance Criteria

- ✓ Registration → OTP SMS → verify → home with valid session

- ✓ JWT in httpOnly cookie — zero token visible in JS or response JSON

- ✓ Expired access + valid refresh → silent re-auth without user action

- ✓ After logout, refresh token replay returns 401

- ✓ CUSTOMER role returns 403 on /admin/* routes

## P3 — Product Management

Sprints: Sprints 4–5

Duration: 2 weeks

### Objectives

- Full product CRUD (create / edit / activate / deactivate / soft-delete / restore) — admin only

- Category hierarchy (parent/child) with image and sort order

- Product variants (size, color, material) with individual pricing and stock

- Product image upload via Cloudinary (up to 10 images per product)

- Full-text search using PostgreSQL GIN index (tsvector on name + description)

- Filters: category, price range, rating, availability; Sort: price, newest, best-selling

- Product listing page + detail page on Customer Portal

- Redis caching: products TTL 10min, categories TTL 1hr; invalidation on admin update

### Acceptance Criteria

- ✓ Search returns results within 300ms for 1,000-product catalog

- ✓ Admin creates product with 3 variants and 5 images in under 5 minutes

- ✓ isActive=false / is_deleted=true products absent from all customer endpoints

- ✓ Admin activate/deactivate toggle updates storefront within 30 seconds (cache invalidation)

- ✓ Soft-deleted product is restorable from /admin/products with full data intact

## P4 — Dynamic Customization Engine

Sprints: Sprints 6–8

Duration: 3 weeks (Critical Path)

### Objectives

- Admin no-code field builder UI (drag-drop, 9 field types)

- 9 types: text, textarea, number, image upload, dropdown, checkbox, radio, color picker, dimension

- Per-field validation rules stored in JSONB schema

- Preview template config: canvas x/y position, font, color, image area per field

- FieldRenderer: dynamic input component driven entirely by schema

- Image upload to Cloudinary with MIME whitelist, magic byte check, progress indicator

- Save design to user account for reuse (user_designs table)

- Customization data snapshot stored as JSONB in order_items at checkout

### Acceptance Criteria

- ✓ Admin creates 5-field ID Card schema in under 10 minutes

- ✓ FieldRenderer renders all 9 types correctly without code changes

- ✓ Cloudinary upload completes within 3 seconds for 2MB file

- ✓ Schema change after order does not affect historical order_items.customization_data

- ✓ Saved design reloads with all fields pre-populated

## P5 — Cart & Checkout

Sprints: Sprints 9–10

Duration: 2 weeks

### Objectives

- DB-backed persistent cart (one per user) — survives browser close

- Guest cart in localStorage, migrates to DB on login

- Add / update / remove / clear cart items

- Address management: add, edit, delete, set default

- Coupon validation: code, type, date range, usage limit, minimum order value

- Order summary: subtotal + discount + shipping + total

- Checkout flow: cart review → address → coupon → payment

### Acceptance Criteria

- ✓ Cart persists across browser sessions and devices when logged in

- ✓ Same variant twice increments quantity — no duplicate cart item

- ✓ Valid 20% coupon reduces displayed total in real time

- ✓ Checkout blocked with no delivery address selected

- ✓ Out-of-stock items flagged — cannot proceed to checkout

## P6 — Payments

Sprints: Sprints 11–12

Duration: 2 weeks

### Objectives

- Razorpay server-side order creation with idempotency key

- Razorpay checkout: UPI, card, netbanking, wallets

- HMAC-SHA256 webhook verification on raw body (not parsed JSON)

- Events handled: payment.captured, payment.failed, refund.processed

- Idempotency check: duplicate webhook → 200 no-op

- Stock decrement with row-level lock on capture event only

- Admin-initiated refund via Razorpay API → Bull MQ job

### Acceptance Criteria

- ✓ Successful UPI payment: order transitions to PAYMENT_CONFIRMED within 5 seconds

- ✓ Replayed webhook does not double-decrement stock

- ✓ Tampered signature returns 400 — no state change

- ✓ Admin refund → REFUNDED status + customer notification

- ✓ Payment retry up to 3 times without creating new order

## P7 — Order Management

Sprints: Sprints 13–14

Duration: 2 weeks

### Objectives

- Atomic order creation: cart → order + order_items + payment record in one transaction

- Full status lifecycle: PENDING → PAYMENT_CONFIRMED → IN_PRODUCTION → QUALITY_CHECK → SHIPPED → DELIVERED

- Customer cancellation blocked at IN_PRODUCTION and beyond

- Admin status pipeline: status updater + tracking number entry on SHIPPED

- Order history: paginated, filterable by status

- Order detail: items, customization preview, timeline

- Auto-refund job triggered on CANCELLED status

### Acceptance Criteria

- ✓ Order creation is atomic — no partial states possible

- ✓ Customer UI hides cancel button at IN_PRODUCTION; API returns 409

- ✓ Cancellation before production triggers Razorpay refund via Bull MQ

- ✓ Order history loads 20 items/page sorted by created_at DESC in under 200ms

## P8 — Admin Dashboard & Management Portal

Sprints: Sprints 15–17

Duration: 3 weeks

### Objectives

- Admin dashboard: revenue today/week/month, orders by status, top products, conversion funnel

- Full product management UI: data table, create/edit form, activate/deactivate toggle, soft delete/restore

- Product image and design template upload management in admin form

- Customization field builder (/admin/products/[id]/fields)

- Order queue: filterable by status, bulk status update, tracking number entry

- Customer list with order count, account status, deactivate action

- Coupon CRUD: create percentage/flat/free-shipping coupons

- Review moderation queue (approve/reject/reply)

- Gallery management: upload/delete portfolio images

- CSV/PDF export for orders and revenue reports

- All admin mutations logged to activity_logs

### Acceptance Criteria

- ✓ Dashboard KPIs load within 500ms with proper indexes

- ✓ Admin updates order PAYMENT_CONFIRMED → SHIPPED in 3 clicks with tracking saved

- ✓ Export 500 orders as CSV within 5 seconds

- ✓ Field builder changes live on storefront within 30 seconds (cache invalidation)

- ✓ CUSTOMER role attempting /admin/* returns 403

## P9 — Notifications

Sprints: Sprints 18–19

Duration: 2 weeks

### Objectives

- Bull MQ queues: email-queue (P1), whatsapp-queue (P1), push-queue (P2), db-queue (P3)

- Email via SendGrid: OTP, order confirmed, shipped, delivered, refund HTML templates

- WhatsApp via Twilio: approved template messages for order events

- Push via Firebase FCM: order updates, delivery alerts

- In-app feed: notifications table, bell badge, mark-read

- Retry: 3 attempts exponential back-off per channel

- Dead-letter queue for persistent failures

- Review request auto-sent 3 days after DELIVERED status

### Acceptance Criteria

- ✓ Order confirmation email delivered within 30 seconds of payment.captured

- ✓ Failed job retried 3× — persistent failure lands in DLQ without crashing worker

- ✓ In-app bell shows unread count; mark-all-read clears it

- ✓ Notification worker failure does not block order update transaction

## P10 — Design Preview Engine

Sprints: Sprints 20–21

Duration: 2 weeks

### Objectives

- LivePreview canvas: renders product template + customer field values in real time

- Text injection: font, size, color, position from previewConfig JSONB

- Image injection: uploaded photo placed at configured canvas bounding box

- Background and overlay layer support (product template as base)

- Preview PNG snapshot saved to Cloudinary at checkout → stored in order_items.preview_url

- Admin: download print-ready PNG/PDF per order_item from order detail

- Server-side print export via Puppeteer/Sharp (Bull MQ job)

- Debounced re-render on field input (max 200ms latency)

### Acceptance Criteria

- ✓ Text fields update on canvas within 200ms of last keystroke

- ✓ Photo renders within image bounding box — no overflow

- ✓ Preview PNG stored in order_items.preview_url at checkout

- ✓ Admin downloads print-ready PNG from order detail

- ✓ Renders correctly in Chrome, Firefox, Safari

## P11 — Testing & Security Audit

Sprints: Sprints 22–23

Duration: 2 weeks

### Objectives

- Unit tests: ≥ 80% coverage on all services, utils, validators (Jest)

- Integration tests: all API endpoints against test DB (Supertest)

- E2E tests: register → browse → customize → checkout → confirmation (Playwright)

- Load test: k6, 500 VUs, 10-min sustained, product browse + cart scenario

- Security: OWASP ZAP scan against staging; resolve all high/critical findings

- Dependency audit: npm audit + Snyk; zero high/critical CVEs

- Accessibility: WCAG 2.1 AA — WAVE tool + keyboard navigation audit

- IDOR test: customer A cannot access customer B's orders or cart

### Acceptance Criteria

- ✓ LCP ≤ 2.5s on product detail page (Lighthouse mobile)

- ✓ API P95 ≤ 300ms under 500 concurrent VUs

- ✓ API error rate ≤ 0.1% during load test

- ✓ Zero high/critical OWASP ZAP findings

- ✓ E2E checkout flow ≤ 4 seconds (excluding payment)

## P12 — Production Deployment

Sprints: Sprint 24

Duration: 1 week

### Objectives

- All Railway production secrets configured

- Razorpay webhook URL registered for production domain

- Cloudinary upload preset configured for production

- SendGrid domain authentication (SPF, DKIM) completed

- Twilio WhatsApp Business templates approved

- Firebase FCM server key in Railway secrets

- Cloudflare DNS + SSL/TLS Full Strict mode

- PgBouncer deployed in front of PostgreSQL

- PostgreSQL read replica provisioned

- Sentry release tracking + Railway alerts + uptime monitoring configured

- Runbook for common incidents written and reviewed

### Acceptance Criteria

- ✓ End-to-end smoke test: register → customize ID card → checkout → payment (live) → confirmation email

- ✓ GET /api/v1/health returns 200 with db:ok + redis:ok on production URL

- ✓ Vercel Speed Insights LCP green on first real-user load

- ✓ Sentry test error fires alert to Slack within 2 minutes

- ✓ Railway rollback to previous image in under 5 minutes

# 9. Security Standards

| Requirement | Standard / Implementation |
| --- | --- |
| Password hashing | bcrypt cost factor 12 — never store plaintext |
| Transport encryption | TLS 1.3, HSTS max-age=31536000 |
| JWT signing | HS256, 15-min access, 7-day refresh; secrets rotated quarterly |
| Refresh token storage | SHA-256 hash in Redis — raw token never persisted |
| JWT delivery | httpOnly, Secure, SameSite=Strict cookies — never in localStorage or body |
| File upload validation | MIME whitelist + magic byte verification + 5MB limit + Cloudinary virus scan |
| SQL injection prevention | Prisma parameterized queries only — no raw SQL in business logic |
| XSS prevention | CSP headers + Zod input sanitization before any controller |
| Payment data | PCI-DSS SAQ A only — no card data stored; Razorpay hosted checkout |
| Webhook security | HMAC-SHA256 on raw body; JSON parser bypassed for webhook endpoint |
| Rate limiting | Redis sliding window: 100 req/min general; 5/min auth endpoints |
| RBAC | Middleware on every protected route; 403 (not 404) for unauthorized role |
| Admin mutations | All logged to activity_logs with userId, action, IP, timestamp |
| CORS | Explicit allowlist; credentials: same-origin only |
| Edge security | Cloudflare WAF + OWASP Top 10 rules + DDoS protection + Bot Management |

# 10. Non-Functional Requirements

## 10.1 Performance Targets

| Metric | Target | Measurement |
| --- | --- | --- |
| Largest Contentful Paint (LCP) | < 2.5s | Vercel Speed Insights |
| First Input Delay (FID) | < 100ms | Core Web Vitals |
| API P95 response time | < 300ms | Railway Metrics |
| API P99 response time | < 800ms | Railway Metrics |
| Database query P95 | < 50ms | pg_stat_statements |
| File upload processing | < 3s for ≤ 5MB | Cloudinary API |
| Customization preview render | < 200ms | Client-side debounce |

## 10.2 Availability & Reliability

| Metric | Target |
| --- | --- |
| Uptime SLA | 99.9% (< 8.7 hrs downtime/year) |
| RTO (Recovery Time Objective) | < 1 hour |
| RPO (Recovery Point Objective) | < 15 minutes |
| Database backup | Daily full + continuous WAL archiving |
| Deployment rollback | < 5 minutes via Vercel/Railway |

## 10.3 Scalability

| Dimension | Target |
| --- | --- |
| Concurrent users | 10,000+ |
| Peak orders/hour | 500 |
| File uploads/hour | 2,000 |
| Database connections (pooled) | 100 max via PgBouncer |
| Storage growth tolerance | 100 GB/year via Cloudinary |

# 11. Monitoring & Alerting

| Alert | Threshold | Severity | Channel |
| --- | --- | --- | --- |
| API error rate | > 1% over 5 min | P1 | Slack + Email |
| API P99 latency | > 2000ms | P1 | Slack |
| DB connection pool saturation | > 90% | P0 | Slack + PagerDuty |
| Payment webhook failures | Any | P0 | Slack + PagerDuty |
| Failed deploys | Any | P1 | Slack |
| Disk usage | > 80% | P2 | Email |
| Uptime check failure | 2 consecutive fails | P0 | All channels |
| CPU usage (Railway pod) | > 80% for 5 min | P1 | Slack |
| Memory usage | > 85% | P1 | Slack |
| Cloudflare origin error rate | > 1% | P1 | Slack |

# 12. Architecture Reconstruction Summary

| Item | Count |
| --- | --- |
| Total Development Phases | 12 |
| Total Sprints (1-week each) | 24 |
| Total API Endpoints | 62 |
| Total Database Tables | 22 |
| Total Features Documented | 89 |
| Total Workflows Documented | 12 (one per phase) |
| Total Roles | 4 (Guest, Customer, Admin, SuperAdmin) |
| Total Notification Channels | 4 (Email, WhatsApp, Push, In-App) |
| Total Field Types (Customization) | 9 |
| Total Order Status States | 8 |
| Total Payment Status States | 5 |

Merko architecture is fully reconstructed and ready for Cursor implementation.